| Milestone | Work | Completion check |
| --- | --- | --- |
| 1. Audit readiness and freeze the protocol | Check existing cameras, GSD calculations, annotations, capture paths, wildlife assets, and regression tests. Define how GSD changes, detector preprocessing, annotation visibility rules, and the training/evaluation protocol. Record unresolved camera evidence. | A written experiment specification identifies working capabilities, required fixes, and explicit assumptions. |
| 2. Calibrate two wildlife targets | Select one bird and one cetacean based on asset quality and available evidence. Verify world dimensions, orientation, scale, textures, provenance, and supported visual states. | Both targets spawn correctly and have machine-readable calibration records with sourced measurements and clearly marked provisional values. |
| 3. Freeze the environment and seeded scene generation | Establish gsd_baseline_v1. Generate state-conditioned positions, headings, poses, and depth/altitude from seeds. Save sampled values and freeze simulation time for capture. | Reconstructing a saved scene reproduces its geometry, target state, camera setup, and environment within documented tolerances. |
| 4. Prove paired capture and annotations | Render one scene per target at all five GSD levels. Verify biological scene identity, camera geometry, bounding boxes, visibility, and pixels-on-target. Perform the bounded native/tiled capture validation here. | Two complete five-image sets pass QA. Native rendering is documented as validated, partially validated, or hardware-limited, with a validated fallback if needed. |
| 5. Generate and validate the pilot dataset | Generate at least 25 valid scene seeds per target across all five GSDs. Store outputs in the isolated experiment directory. Record failures, exclusions, metadata, and hashes. Include the agreed background/negative examples. | At least 250 target-containing renders pass the defined QA checks, with complete pairing and provenance. Any exclusions remain auditable. |
| 6. Freeze leakage-free splits and model inputs | Assign train/validation/test splits by scene ID. Keep paired versions together. Verify image/annotation loading, resizing or tiling, class mapping, and target size at model input. | Automated leakage checks pass, dataset loading is verified, and the split manifest and preprocessing settings are frozen. |
| 7. Train and evaluate one baseline detector | Train one reproducible baseline using the agreed protocol. Evaluate the same held-out scenes separately at each GSD. Record settings, versions, seeds, hardware, and checkpoint provenance. | Precision, recall, false negatives, and mAP@0.5 where applicable are reported by target and GSD, with sample counts. |
| 8. Produce the results and reproducibility package | Plot provisional performance versus GSD and analyse pixels-on-target. Document uncertainty, camera assumptions, native-rendering status, QA outcomes, and reproduction steps. Run relevant MARLIN regression checks. | The complete pipeline is demonstrated, results are traceable to inputs, and the final report clearly separates verified findings from provisional conclusions. |